Technical estimations include development and testing

1. Server-side processing
   1. Clustering algorithm on CPU – 4 m\*y
   2. TCP/IP server – 1.5 m\*y
      1. Transmission, compression, encryption
2. Web application
   1. Landing, description, contacts, etc. (site) – 0.5 m\*y
   2. Billing system – 1 m\*y
   3. Database – 1 m\*y
      1. Schema
      2. Queries
   4. Diagram repository for open-source projects – 1 m\*y
3. Eclipse integration
   1. Java graph extraction – 2 m\*y
   2. Search and navigation – 2 m\*y
4. Visual Studio integration
   1. .NET (C#) graph extraction – 2 m\*y
   2. Search and navigation – 2 m\*y
5. Common client subsystem
   1. Anonymization of the graphs – 0.5 m\*y
   2. TCP/IP client – 1.5 m\*y
      1. Transmission, compression, encryption
6. Client-side visualization
   1. Diagram drawing – 1 m\*y
   2. Metrics presentation – 1 m\*y
7. Source control systems integration
   1. Git – 1 m\*y
8. Code review systems integration
   1. GitHub – 1 m\*y
9. Technical Management
   1. CTO – 1 m\*y
10. Recruitment & HR – 1 m\*y
11. Administration/accounting
    1. CEO – 1 m\*y